TOWN OF SCITUATE   			600 Chief Justice Cushing Highway

Scituate, Massachusetts 02066

Phone:  781-545-8716

FAX:  781-545-8704

Public Building Committee

April 10, 2014

Scituate Library

6:30 pm

In attendance:

Dave Capelle		Mike Heger

Toni Snee		Mike Stewart

John Murphy		Jaqueline Carr

Carl Campagna	Rick Judge

Mike Heger		Shane Nolan

Dore and Whittier	Marc Thompson

Karen Canfield

Absent: Ed DiSalvio

- Meeting Called to Order – By Shane at 7:00 PM

Public Safety Complex

- Presentation of Schematic Design update

Dior & Wittier explained that the schematic design was reviewed last week with the board of selectmen and it was warmly excepted by the team.

- Update on Wetlands

GIS mapping and wetland tests have been completed on the Ellis Estate property. Dior and Whittier handed out a map to the team showing the areas in concern; there are currently 3 in total. There are existing drainage structures in place, although these have not maintained throughout the years. The site for the Public Building space has shifted a bit to accommodate the setbacks and avoid the wetlands.

  - A look at the high school site was explored. If this was to become an option the site would have to be 250 feet from the vernal pool.

D&W reviewed with the team the site and space planning as well as materials of for new building. They will have a final draft by the end of April.

  - Carl asked if there was a vehicle wash being incorporated in the plan

D&W explained that there will be enough space and hose available but not necessary a car wash

Carl voiced his concern that this could affect the wetlands

John Murphy said that in Duxbury they have a holding tank for the water run off

Mike Stewart asked if they are its wetlands and not just from all the rain

D&W said they did soil test so they are pretty confident it is wetlands

Dave asked where they are planning on putting the set of lights

D&W said that will be having a conversation with MAS DOT

Next Steps in the project

- Town Meeting to be held on 4.14.14, where an informational flier will  be handed out to the residents. The project is under review for a cost estimate which they hope to see by the second week in May.

Library Update

  - Toni updated the team that Tricia has hired Daedalus as the OPM, and they are looking for guidance on the next step

Karen explained they are looking for scope of responsibility for the project and what is needed to present next to the Public Building

Jaqueline said that this group has handled everything for public safety group but it also has side working groups; maybe they should verify with Ed and Tricia on how to proceed

  - Carl asked if the architect has been contacted for an update

Toni said that yes she has been in contact with him several times. He has been given a soft go ahead, but can only take it so far.

A Library Oversee committee has been formed, and trustees will be blessed.

Adornment: 7:56pm 1st motion by Dave 2nd by Mike

Respectfully submitted,

Lindsey DeSimone, Recording Secretary