SCITUATE HOUSING AUTHORITY REGULAR MEETING

TUESDAY, DEC 13, 2016

Part 2 - starting at 7:00 PM

Old Business

Lawson Green Apartments Development –

Steve Coulter reported on progress regarding the local financial backing of the project:

- Affordable Housing Trust (AHT) pledged $600,000 on Dec 12 meeting

- The CPC was asked to pledge $1,900,000 to the project.  The actual vote will be January 23, 2017.

- This would make the Scituate commitment to the project $83,000 per unit.

In order for the partial release of land to be submitted to HUD the SHA, as land owner, has to pay for the preparation of the documentation.  Joe Armstrong, Housing Consultant, at Multifamily Capital Resources, Inc. has agreed to do this for $5,000 .  $3,000 for the application process and $2,000 after it has been accepted.  Grantham Group has accepted that they will repay the fees back to SHA upon receipt of the land.

On a motion by Jon Duane, seconded by Mike Collins, it was unanimously voted to:

Authorize $3,000 in payment from the SHA Affordable Housing fund to Multifamily Capital Resources, Inc. for the purpose of preparing and submitting the HUD application for partial release of land known to SHA as Central Park Housing.

Voted: 	Ayes: 4		Nays: 0		Abstained: 0

Next steps in the process will be:

- Meet with DHCD

- Submit partial release of land request to HUD

- DHCD will acknowledge the project as a friendly 40B

- The selectmen will have 30 days to respond back to accept the 40B

- The developer will meet with all the necessary boards to review the project

- Town Meeting will be Wed April 26, where the CPC funds for the project will be voted on.

Next steps for the SHA board will be to formulate a PR strategy for the project:

- Steve and Jody will meet and setup documents and a website for promoting the project by the next meeting

- CPC vote on Jan 23

- Feb & March will be outreach to various abutters, boards, and various senior organizations

- End of March newspaper PR article

- Town Meeting April 26, Steve Coulter unable to attend.

Adjourn

On a motion by Mike Collins, seconded by Jon Duane, it was unanimously

Voted: 	To adjourn the meeting, the time being 7:30PM

Ayes: 4		Nays: 0		Abstained: 0

Submitted by:

Jody McDonough

SHA Board Member